THE CITY OF WINNIPEG

^  Department Name

SPEC NOTE: This document is only for use in conjunction with the Pre-qualification Lists established by The Purchasing Division.

REQUEST FOR QUOTATION/PROJECT

RFQ No. Click or tap here to enter text.

Click or tap here to enter text.

Project Title Note: although appears in uppercase only the first letter of each word should be typed uppercase & subsequent letters of each word in lowercase

DO NOT USE TRACK CHANGES OR MARKUP.

IT WILL OVER RIDE THE FORMATTING AND YOUR DOCUMENT WILL BE UNUSABLE

Attention Bidders:

Bids are accepted by

email (See B8)

No personal delivery or courier

SPEC NOTE: Do not use hard returns ( ¶ ) within the Project Title.

SPEC NOTE: After inserting RFQ No. (nnnn for PeopleSoft numbers: nnnn-yyyy for PurTrac numbers) and Project Title between the bookmark brackets, update fields (click Print Preview) to update all required references to the RFQ No. and Project Title.

SPEC NOTE: All clauses included in this template are mandatory and may not be deleted or modified unless approved in writing by the Manager of Purchasing.  Modifications may only be made in accordance with the SPEC NOTE.

DO NOT USE THIS TEMPLATE IF THE ESTIMATED CONTRACT PRICE EXCEEDS $50,000 OR IF THE CONTRACT IS OTHERWISE DEEMED HIGH RISK.

Version Dept Quote Proj prequal list 2025 11 01

TABLE OF CONTENTS

SPEC NOTE: The Table of Contents is automatically generated.  When the template is first opened, page numbers may be incorrect.  To update, right click anywhere in the field (shaded area) and select Update Field, Update entire table.  When printing, the update prompt may display if any changes have been made since the previous update.

PART A - BID SUBMISSION

Form A: Bid	1

Form B: Prices	4

Form B: Prices	5

PART B - Bidding Procedures

B1.	Project Title	1

B2.	Submission Deadline	1

B3.	Site Investigation	1

B4.	Enquiries	2

B5.	Confidentiality	2

B6.	Addenda	2

B7.	Bid Components	3

B8.	Bid Submission	3

B9.	Bid	3

B10.	Prices	4

B11.	Disclosure	4

B12.	Qualification	4

B13.	Conflict of Interest and Good Faith	5

B14.	Opening of Bids and Release of Information	6

B15.	Irrevocable Bid	6

B16.	Evaluation of Bids	7

B17.	Award of Contract	7

PART C - General Conditions

C0.	General Conditions	1

PART D - Supplemental Conditions

General

D1.	Scope of Work	1

D3.	Contract Administrator	1

Submissions

D4.	Safe Work Plan	1

Schedule of Work

D5.	Commencement	1

D6.	Substantial Performance	1

D7.	Total Performance	2

D8.	Liquidated Damages	2

Warranty

D9.	Warranty	3

Indemnity

D10.	Indemnity	4

PART E - Specifications

General

E1.	Applicable Specifications And Drawings	1

PART F - Security Clearance

F1.	Security Clearance	1

Security Clearance for Site Investigations at Winnipeg Police Service Buildings or Stations

Security Clearance for Work at Winnipeg Police Service Buildings or Stations

| Form A: Bid (See B3.5) |  |  |
| --- | --- | --- |
|  | Project Title | Click or tap here to enter text. |
|  | Bidder (Mailing address if different) (Choose one) | _________________________________________________________ Legal Name of Bidder _________________________________________________________ Usual Business Name of Bidder as it appears on Invoice (if different from above) _________________________________________________________ Street _________________________________________________________ City Province Postal Code _________________________________________________________ Email Address of Bidder _________________________________________________________ Facsimile Number _________________________________________________________ Street or P.O. Box _________________________________________________________ City Province Postal Code _________________________________________________________ GST Registration Number (if applicable) The Bidder is: a sole proprietor. a partnership. a corporation. carrying on business under the above name. |
|  | Contact Person | The Bidder hereby authorizes the following contact person to represent the Bidder for purposes of the Bid. _________________________________________________________ Contact Person Title _________________________________________________________ Telephone Number Facsimile Number |
|  | Definitions | All capitalized terms used in the Contract Documents shall have the meanings ascribed to them in the General Conditions and Request for Quotation documents. |
|  | Offer | The Bidder hereby offers to perform the Work in accordance with the Contract for the Total Bid Price, in Canadian funds, set out on Form B: Prices, appended hereto. |
|  | Commencement of the Work | The Bidder agrees that no Work shall commence until they are in receipt of a Purchase Order from the Award Authority authorizing the commencement of the Work. |
|  | Contract | By submitting a bid in response to this RFQ, the Bidder certifies that it has read, understands, and agrees to the terms and conditions of this RFQ and that the RFQ, in its entirety shall be deemed to be incorporated in and to form a part of this offer notwithstanding that not all parts thereof are necessarily attached to or accompany this Bid. |
|  | Addenda | The Bidder certifies that the following addenda have been received and agrees that they shall be deemed to form a part of the Contract: No. _________ Dated ________________________________ |
|  | Time | This offer shall be open for acceptance, binding and irrevocable for a period of ^in words (^in numerals) Calendar Days following the Submission Deadline. SPEC NOTE: Specify a time period sufficient for the anticipated award process (not less than thirty (30) Calendar Days). Use multiples of 15. |
|  | Indigenous Self-Declaration | The City is requesting that Bidders identify if their business is at least 51% owned by one or more Indigenous persons of Canada. YES, 51% or more Indigenous ownership. NO, it is not. This information is being gathered for statistical purposes only and will not be used for purposes of evaluation.. |
|  | Signatures | The Bidder or the Bidder’s authorized official or officials have signed this ____________________ day of ___________________ , 20________. Signature of Bidder or Bidder’s Authorized Official or Officials (Print here name and official capacity of individual whose signature appears above) Signature of Bidder or Bidder’s Authorized Official or Officials __________________________________________________________ |

VERSION 1 - Use this version for lump sum contracts.

| Form B: Prices (See B10) Click or tap here to enter text. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| LUMP SUM PRICE |  |  |  |  |  |  |
| ITEM NO. | DESCRIPTION | SPEC. REF. | UNIT | APPROX. QUANTITY | UNIT PRICE | AMOUNT |
|  | LUMP SUM PRICE |  | LS | 1 |  |  |
|  | Applicable MRST (PST) |  | LS | 1 |  |  |
| TOTAL BID PRICE (GST extra) (in numbers) $ ______________________________________________ NOTE: Only include the “Applicable MRST (PST) for Mechanical or Electrical bidders and/or where more than 50% of the work is Mechanical or Electrical - Delete otherwise |  |  |  |  |  |  |
| _________________________________ Name of Bidder |  |  |  |  |  |  |

VERSION 2 - Use this version for lump sum contracts with separate prices for adjustment purposes.

| Form B: Prices (See B10) - Click or tap here to enter text. |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LUMP SUM PRICE |  |  |  |  |  |  |  |  |  |  |  |
| ITEM NO. | DESCRIPTION | SPEC. REF. |  | UNIT |  | APPROX. QUANTITY |  |  | UNIT PRICE |  | AMOUNT |
|  | LUMP SUM PRICE |  |  | LS |  | 1 |  |  |  |  |  |
|  | Applicable MRST (PST) |  |  | LS |  | 1 |  |  |  |  |  |
| TOTAL BID PRICE (GST extra) $ ________________________________________________ NOTE: Only include the “Applicable MRST (PST) for Mechanical or Electrical bidders and/or where more than 50% of the work is Mechanical or Electrical - Delete otherwise |  |  |  |  |  |  |  |  |  |  |  |
| SEPARATE PRICES TO BE DEDUCTED FROM LUMP SUM PRICE |  |  |  |  |  |  |  |  |  |  |  |
| ITEM NO. | DESCRIPTION |  | SPEC. REF. |  | UNIT |  | APPROX. QUANTITY | UNIT PRICE |  | AMOUNT |  |
|  | Description and Spec. Ref. must match the description and specification reference in B10.2(a) |  |  |  |  |  |  |  |  |  |  |
|  | Description and Spec. Ref. must match the description and specification reference in B10.2(b) |  |  |  |  |  |  |  |  |  |  |
|  | Description and Spec. Ref. must match the description and specification reference in B10.2(c) |  |  |  |  |  |  |  |  |  |  |
| _________________________________ Name of Bidder |  |  |  |  |  |  |  |  |  |  |  |

Bidding Procedures

Project Title

Click or tap here to enter text.

SPEC NOTE: The Contract Title will reflect the bookmark entry made on the cover page after a field update.

DO NOT USE TRACK CHANGES OR MARKUP.  IT WILL OVER RIDE THE FORMATTING AND YOUR DOCUMENT WILL BE UNUSABLE

Submission Deadline

SPEC NOTE: Insert month, day and year of Submission Deadline

The Submission Deadline is 4:00 p.m. Winnipeg time, ^month day, year.

The Contract Administrator may extend the Submission Deadline by issuing an addendum at any time prior to the time and date specified in B6.

Site Investigation

SPEC NOTE: Use B3 only if the Bidder must be advised of restrictions on or special reasons for investigating the Site.

VERSION 1 - Use this version when providing only one or a limited number of opportunities to view the Site is reasonable and the Contract Administrator should be in attendance, e.g., soil test holes to be drilled.  Insert times, month(s), day(s) and year when the Site will be attended by the Contract Administrator.

Further to C3.1, the Contract Administrator or an authorized representative will be available at the Site from ^start time to ^end time on ^month day, year to provide Bidders access to the Site.

The Bidder is advised that ^SPEC NOTE: Identify any special reason(s) the Bidder should view the site, e.g., demonstration of operations, test borings, view current conditions at the site, etc.  Delete B3.2 if there are no such reasons.

The Bidder shall not be entitled to rely on any information or interpretation received at the Site investigation unless that information or interpretation is the Bidder’s direct observation, or is provided by the Contract Administrator in writing.

The Bidder is responsible for inspecting the Site, the nature of the Work to be done and all conditions that might affect their Bid or their performance of the Work, and shall assume all risk for conditions existing or arising in the course of the Work which have been or could have been determined through such inspection.

VERSION 2 - Use this version when providing multiple opportunities to view the Site is reasonable but the Contract Administrator should be in attendance, e.g., to provide access to a locked building.

    - Further to C3.1, the Bidder may make an appointment to view the Site by contacting the Contract Administrator.

The Bidder is advised that ^SPEC NOTE: Identify any special reason(s) the Bidder should view the site, e.g., demonstration of operations, test borings, view current conditions at the site, etc.  Delete B3.2 if there are no such reasons.

The Bidder shall not be entitled to rely on any information or interpretation received at the Site investigation unless that information or interpretation is the Bidder’s direct observation, or is provided by the Contract Administrator in writing.

The Bidder is responsible for inspecting the Site, the nature of the Work to be done and all conditions that might affect their Bid or their performance of the Work, and shall assume all risk for conditions existing or arising in the course of the Work which have been or could have been determined through such inspection.

VERSION 3 - Use this version when the Site is accessible without the Contract Administrator being in attendance, e.g., open field in a public right of way.

    - Further to C3.1, the Bidder may view the Site without making an appointment.

    - The Bidder is advised that ^SPEC NOTE: Identify the reason(s) the Bidder should view the site, e.g., existing snow cover, etc., or any restrictions on access such as days of the week or time of day.  Delete B3.2 if there are no such reasons.

    - The Bidder is responsible for inspecting the Site, the nature of the Work to be done and all conditions that might affect their Bid or their performance of the Work, and shall assume all risk for conditions existing or arising in the course of the Work which have been or could have been determined through such inspection.

SPEC NOTE:  Use B3.4, with or without Versions 1, 2 or 3 above, to identify any special matters the Bidder should investigate.  Delete B3.4 if there are no such reasons

    - The Bidder is responsible for determining: The following are only examples.

      - the location of any utility which can be determined from the records or other information available at the offices of any public authority or person, including a municipal corporation and any board or commission thereof, having jurisdiction or control over the utility;

      - the nature of the surface and subsurface conditions at the Site;

      - the location, nature, quality or quantity of the materials to be removed or to be employed in the performance of the Work;

      - the nature, quality or quantity of the Plant needed to perform the Work;

      - all matters concerning access to the Site, power supplies, location of existing services, utilities or materials necessary for the completion of the Work; and

      - all other matters which could in any way affect their Bid or the performance of the Work.

enquiries which, in the sole judgment of the Contract Administrator, do not require a correction to or a clarification of the RFQ will be provided by the Contract Administrator only to the Bidder who made the enquiry.

The Bidder shall not be entitled to rely on any response or interpretation received pursuant to B4 unless that response or interpretation is provided by the Contract Administrator in writing.

Enquiries

All enquiries shall be directed to the Contract Administrator identified in D2.1.

If the Bidder finds errors, discrepancies or omissions in the RFQ, or is unsure of the meaning or intent of any provision therein, the Bidder shall promptly notify the Contract Administrator of the error, discrepancy or omission at least five (5) Business Days prior to the Submission Deadline.

Responses to enquiries which, in the sole judgment of the Contract Administrator, require a correction to or a clarification of the RFQ will be provided by the Contract Administrator to all Bidders by issuing an addendum.

Responses to enquiries which, in the sole judgment of the Contract Administrator, do not require a correction to or a clarification of the RFQ will be provided by the Contract Administrator only to the Bidder who made the enquiry.

The Bidder shall not be entitled to rely on any response or interpretation received pursuant to B4 unless that response or interpretation is provided by the Contract Administrator in writing.

Confidentiality

Information provided to a Bidder by the City or acquired by a Bidder by way of further enquiries or through investigation is confidential. Such information shall not be used or disclosed in any way without the prior written authorization of the Contract Administrator.  The use and disclosure of the confidential information shall not apply to information which:

was known to the Bidder before receipt hereof; or

becomes publicly known other than through the Bidder; or

is disclosed pursuant to the requirements of a governmental authority or judicial order.

The Bidder shall not make any statement of fact or opinion regarding any aspect of the RFQ to the media or any member of the public without the prior written authorization of the Contract Administrator.

Addenda

The Contract Administrator may, at any time prior to the Submission Deadline, issue addenda correcting errors, discrepancies or omissions in the RFQ, or clarifying the meaning or intent of any provision therein.

The Bidder shall acknowledge receipt of each addendum in Paragraph 8 of Form A: Bid.  Failure to acknowledge receipt of an addendum may render a Bid non-responsive.

Notwithstanding B4, enquiries related to an Addendum may be directed to the Contract Administrator indicated in D2.

Bid Components

The Bid shall consist of the following components:

Form A: Bid;

Form B: Prices.

Bid Submission

Bids shall be submitted to:

The City of Winnipeg

^

^

^ email

Paragraph 11 of Form A: Bid shall be signed.

Bids may be submitted by email to the address above.

Bid

The Bidder shall complete Form A: Bid, making all required entries.

Paragraph 2 of Form A: Bid shall be completed in accordance with the following requirements:

if the Bidder is a sole proprietor carrying on business in their own name, their name shall be inserted;

if the Bidder is a partnership, the full name of the partnership shall be inserted;

if the Bidder is a corporation, the full name of the corporation shall be inserted;

if the Bidder is carrying on business under a name other than their own, the business name and the name of every partner or corporation who is the owner of such business name shall be inserted.

If a Bid is submitted jointly by two or more persons, each and all such persons shall identify themselves in accordance with B9.2.

In Paragraph 3 of Form A: Bid, the Bidder shall identify a contact person who is authorized to represent the Bidder for purposes of the Bid.

Paragraph 11 of Form A: Bid shall be signed in accordance with the following requirements:

if the Bidder is a sole proprietor carrying on business in their own name, it shall be signed by the Bidder;

if the Bidder is a partnership, it shall be signed by the partner or partners who have authority to sign for the partnership;

if the Bidder is a corporation, it shall be signed by their duly authorized officer or officers;

if the Bidder is carrying on business under a name other than their own, it shall be signed by the registered owner of the business name, or by the registered owner's authorized officials if the owner is a partnership or a corporation.

The name and official capacity of all individuals signing Form A: Bid should be printed below such signatures.

If a Bid is submitted jointly by two or more persons, the word "Bidder" shall mean each and all such persons, and the undertakings, covenants and obligations of such joint Bidders in the Bid and the Contract, when awarded, shall be both joint and several.

Prices

VERSION 1 - Use this version with VERSION 2 of Form B: Prices for lump sum contracts If there is more than one line item, it is a unit price contract, not a lump sum contract.

    - The Bidder shall state the lump sum price in Canadian funds for the Work on Form B: Prices.

SPEC NOTE: Use B10.1.1 ONLY if the contract contains substantial mechanical or electrical work. If deleting B10.1.1, remove the line item for “Applicable MRST (PST)” on Form B: Prices.  If unsure, consult with the Contracts Officer.

          - Notwithstanding C12.2.3(c), prices on Form B: Prices shall not include the Manitoba Retail Sales Tax (MRST, also known as PST), which shall be extra where applicable.

Payments to Non-Resident Contractors are subject to Non-Resident Withholding Tax pursuant to the Income Tax Act (Canada).

VERSION 2 - Use this version with VERSION 3 of Form B: Prices for lump sum price contracts with separate prices for adjustment.  Insert a concise description and specification reference in B10.2 for each item for which a separate price is required. If there is more than one line item, it is a unit price contract, not a lump sum contract

    - The Bidder shall state the lump sum price in Canadian funds for the Work on Form B: Prices.

SPEC NOTE: Use B10.1.1 ONLY if the contract contains substantial mechanical or electrical work. If deleting B10.1.1, remove the line item for “Applicable MRST (PST)” on Form B: Prices.  If unsure, consult with the Contracts Officer.

          - Notwithstanding C12.2.3(c), prices on Form B: Prices shall not include the Manitoba Retail Sales Tax (MRST, also known as PST), which shall be extra where applicable.

SPEC NOTE: if including any of the deductions clauses, you must insert the clause “The funds available for this contract are $xxx.” under D2, Scope of Work

The Bidder shall state a separate price in Canadian funds for each of the following items of Work on Form B: Prices:

Separate Price - Item No. 1 shall be the amount to be deducted from the lump sum price if ^description is substituted for ^description in accordance with ^cross reference of the Specifications;

Separate Price - Item No. 2 shall be the amount to be deducted from the lump sum price if ^description is reduced in accordance with ^cross reference of the Specifications;

Separate Price - Item No. 3 shall be the amount to be deducted from the lump sum price if ^description is deleted in accordance with ^cross reference of the Specifications.

Payments to Non-Resident Contractors are subject to Non-Resident Withholding Tax pursuant to the Income Tax Act (Canada).

Disclosure

SPEC NOTE:  Do Not Delete.  If City staff or Consultants have discussed or obtained information/services from Persons, the name of that Person (company name preferred) and what information was discussed or obtained must be disclosed below. If you haven’t discussed with any Persons, state N/A.

    - Various Persons provided information or services with respect to this Work.  In the City’s opinion, this relationship or association does not create a conflict of interest because of this full disclosure.  Where applicable, additional material available as a result of contact with these Persons is listed below.

    - The Persons are:

      - ^

      - ^

SPEC NOTE: Delete if not required.

    - Additional Material:

      - ^

Qualification

The Bidder shall:

Be listed on the City of Winnipeg’s Pre-Qualified Bidder’s List for the type of Work being proposed. SPEC NOTE: Identify any additional contract-specific qualification requirements for specialty contracts, e.g., a requirement that the bidder‘s proposed Supervisor have specific related experience.

have completed the Accessible Customer Service online training required by the Accessibility for Manitobans Act (AMA) (see B12.2 and C6.19).

Further to B12.1(b), the Bidder acknowledges they and all Subcontractors have obtained training required by the Accessibility for Manitobans Act (AMA) available at https://accessibilitymb.ca/resources-events-and-training/online-training.html for anyone that may have any interaction with the public on behalf of the City of Winnipeg.

SPEC NOTE:  revise the number of days as required but be advised that the Contract Administrator MUST adhere to the number of days stated, without exception.

The Bidder shall submit, within three (3) Business Days of a request by the Contract Administrator, proof satisfactory to the Contract Administrator of the qualifications of the Bidder and of any proposed Subcontractor.

The Bidder shall provide, on the request of the Contract Administrator, full access to any of the Bidder's equipment and facilities to confirm, to the Contract Administrator’s satisfaction, that the Bidder's equipment and facilities are adequate to perform the Work.

Conflict of Interest and Good Faith

Further to C3.3, Bidders, by responding to this RFQ, declare that no Conflict of Interest currently exists, or is reasonably expected to exist in the future.

Conflict of Interest means any situation or circumstance where a Bidder or employee of the Bidder proposed for the Work has:

other commitments;

relationships;

financial interests; or

involvement in ongoing litigation;

- that could or would be seen to:

exercise an improper influence over the objective, unbiased and impartial exercise of the independent judgment of the City with respect to the evaluation of Bids or award of the Contract; or

compromise, impair or be incompatible with the effective performance of a Bidder’s obligations under the Contract;

has contractual or other obligations to the City that could or would be seen to have been compromised or impaired as a result of their participation in the RFQ process or the Work; or

has knowledge of confidential information (other than confidential information  disclosed by the City in the normal course of the RFQ process) of strategic and/or material relevance to the RFQ process or to the Work that is not available to other bidders and that could or would be seen to give that Bidder an unfair competitive advantage.

In connection with their Bid, each entity identified in B13.2 shall:

avoid any perceived, potential or actual Conflict of Interest in relation to the procurement process and the Work;

upon discovering any perceived, potential or actual Conflict of Interest at any time during the RFQ process, promptly disclose a detailed description of the Conflict of Interest to the City in a written statement to the Contract Administrator; and

provide the City with the proposed means to avoid or mitigate, to the greatest extent practicable, any perceived, potential or actual Conflict of Interest and shall submit any additional information to the City that the City considers necessary to properly assess the perceived, potential or actual Conflict of Interest.

Without limiting B13.3, the City may, in their sole discretion, waive any and all perceived, potential or actual Conflicts of Interest. The City’s waiver may be based upon such terms and conditions as the City, in their sole discretion, requires to satisfy itself that the Conflict of Interest has been appropriately avoided or mitigated, including requiring the Bidder to put into place such policies, procedures, measures and other safeguards as may be required by and be acceptable to the City, in their sole discretion, to avoid or mitigate the impact of such Conflict of Interest.

Without limiting B13.3, and in addition to all contractual or other rights or rights at law or in equity or legislation that may be available to the City, the City may, in their sole discretion:

disqualify a Bidder that fails to disclose a perceived, potential or actual Conflict  of Interest of the Bidder or any of their employees proposed for the Work;

require the removal or replacement of any employees proposed for the Work that has a perceived, actual or potential Conflict of Interest that the City, in their sole discretion, determines cannot be avoided or mitigated;

disqualify a Bidder or employees proposed for the Work that fails to comply with any requirements prescribed by the City pursuant to B13.4 to avoid or mitigate  a Conflict of Interest; and

disqualify a Bidder if the Bidder, or one of their employees proposed for the Work, has a perceived, potential or actual Conflict of Interest that, in the City’s sole discretion, cannot be avoided or mitigated, or otherwise resolved.

The final determination of whether a perceived, potential or actual Conflict of Interest exists shall be made by the City, in their sole discretion.

Opening of Bids and Release of Information

Bids will not be opened publicly.

Following the submission deadline, the names of the Bidders and their Total Bid Prices (unevaluated, and pending review and verification of conformance with requirements) are available by contacting the Contract Administrator.

After award of Contract, the name(s) of the successful Bidder(s) and their Contract amount(s) will be available by contacting the Contract Administrator.

The Bidder is advised that any information contained in any Bid may be released if required by The Freedom of Information and Protection of Privacy Act (Manitoba), by other authorities having jurisdiction, or by law or by City policy or procedures (which may include access by members of City Council.)

To the extent permitted, the City shall treat as confidential information, those aspects of a Bid Submission identified by the Bidder as such in accordance with and by reference to Part 2, Section 17 or Section 18 or Section 26 of the Freedom of Information and Protection of Privacy Act (Manitoba) as amended.

Irrevocable Bid

The Bid(s) submitted by the Bidder shall be irrevocable for the time period specified in Paragraph 9 of Form A: Bid.

The acceptance by the City of any Bid shall not release the Bids of the next two lowest evaluated responsive Bidders and these Bidders shall be bound by their Bids on such Work until a Contract for the Work has been duly formed and the contract securities have been furnished as herein provided, but any Bid shall be deemed to have lapsed unless accepted within the time period specified in Paragraph 9 of Form A: Bid.

Evaluation of Bids

Award of the Contract shall be based on the following bid evaluation criteria:

compliance by the Bidder with the requirements of the Quote (pass/fail);

qualifications of the Bidder and the Subcontractors, if any, pursuant to B12 (pass/fail);

Total Bid Price;

SPEC NOTE: Replace Total Bid Price with “evaluated Bid Price” where evaluation criteria will be used to add to or subtract from the Total Bid Price to reflect other costs.  Include any and all other criteria that will be used to evaluate Bids.

Further to B16.1(a), the Award Authority may reject a Bid as being non-responsive if the Bid Submission is incomplete, obscure or conditional, or contains additions, deletions, alterations or other irregularities.  The Award Authority may reject all or any part of any Bid, or waive technical requirements or minor informalities or irregularities if the interests of the City so require.

Further to B16.1(b), the Award Authority shall reject any Bid submitted by a Bidder who does not demonstrate, in their Bid Submission or in other information required to be submitted, that they are qualified.

SPEC NOTE: Delete B16.4 if deleting D1.2 and there is no chance of “no award” due to bids exceeding the available funds.

Further to B16.1(c), the Award Authority may reject a Bid as being non-responsive if it exceeds the available funds as shown in D1.2.

VERSION 1 - Use this version with VERSION 1 of B10 and VERSION 2 of Form B: Prices for lump sum contracts.

    - Further to B16.1(c), the Total Bid Price shall be the lump sum price shown on Form B: Prices.

          - Where MRST is shown on Form B as a separate line item, if that Line item is not completed, the MRST shall be considered to be included in the Total Bid Price.

VERSION 2 - Use this version with VERSION 2 of B10 and VERSION 3 of Form B: Prices for lump sum contracts with separate prices for adjustment purposes.  Revise B16.4(b) if using some criterion other than ”in the order listed in 0” to deduct separate prices.

SPEC NOTE: if including any of the deductions clauses, you must insert the clause “The funds available for this contract are $xxx.” under D2, Scope of Work

    - Further to B16.1(c), the Total Bid Price shall be the lump sum price shown on Form B: Prices adjusted, if necessary, as follows:

if the lowest evaluated responsive Bid submitted by a responsible and qualified Bidder is within the budgetary provision for the Work, no adjustment will be made to the lump sum price bid; or

if the lowest evaluated responsive Bid submitted by a responsible and qualified Bidder exceeds the budgetary provision for the Work, the lump sum prices of all responsive Bids submitted by responsible and qualified Bidders will be adjusted by progressively deducting separate prices in the order listed in 0 until a Total Bid Price within the budgetary provision is achieved, i.e., Total Bid Price = Lump Sum Price - Separate Price No. 1 - Separate Price No. 2 - ... - Separate Price No. ^last.

Further to B16.1(a), in the event that a unit price is not provided on Form B: Prices, the City may determine the unit price by dividing the Amount (extended price) by the approximate quantity, for the purposes of evaluation and payment.

Where MRST is shown on Form B as a separate line item, if that Line item is not completed, the MRST shall be considered to be included in the Total Bid Price.

Award of Contract

The City will give notice of the award of the Contract or will give notice that no award will be made.

The City will have no obligation to award a Contract to a Bidder, even though one or all of the Bidders are determined to be qualified, and the Bids are determined to be responsive.

Without limiting the generality of B17.2, the City will have no obligation to award a Contract where:

the prices exceed the available City funds for the Work;

the prices are materially in excess of the prices received for similar work in the past;

the prices are materially in excess of the City’s cost to perform the Work, or a significant portion thereof, with their own forces;

only one Bid is received; or

in the judgment of the Award Authority, the interests of the City would best be served by not awarding a Contract.

Where an award of Contract is made by the City, the award shall be made to the qualified Bidder submitting the lowest evaluated responsive Bid, in accordance with B14.

Notwithstanding C4, the City will issue a purchase order to the successful Bidder in lieu of the execution of a Contract.

The Contract Documents, as defined in C1.1(p), in their entirety shall be deemed to be incorporated in and to form a part of the purchase order notwithstanding that they are not necessarily attached to or accompany said purchase order.

Following the award of contract, a Bidder will be provided with information related to the evaluation of their Bid upon written request to the Contract Administrator.

SPEC NOTE: B17 Award of Contract must always be the last clause in the Bidding Procedures.

General Conditions

  - General Conditions

The General Conditions for Construction (Revision 2025-11-01) are applicable to the Work of the Contract.

The General Conditions for Construction are available on the Information Connection page at The City of Winnipeg, Corporate Finance, Purchasing Division website at http://www.winnipeg.ca/matmgt/gen_cond.stm.

A reference in the Quote/Project to a section, clause or subclause with the prefix “C” designates a section, clause or subclause in the General Conditions for Construction.

- Supplemental Conditions

General

Scope of Work

The Work to be done under the Contract shall consist of ^SPEC NOTE: Insert a concise description of the Work.

SPEC NOTE: Delete D1.2 and B16.4 if NOT stating the available funds. If available funds are not listed, a future non-award due to bids exceeding the available funds will violate the various trade agreements (undisclosed evaluation criteria) and the non-award must be approved by the CFO. Please make choice wisely.

The funds available for this Contract are ^

Contract Administrator

    - The Contract Administrator is:

^name

^title

Telephone No.	204 ^tel. no.

Facsimile No.	204 ^fax no.

Submissions

- NOTE:  If the work is estimated to exceed $50,000 or may include progress payments and/ or is not a short term, pay upon completion contract, It is strongly advised to add Contract Security (from the “Construction-NoBidSecurity” template) under the Submissions portion of Part D.

Safe Work Plan

The Contractor shall provide the Contract Administrator with a Safe Work Plan at least five (5) Business Days prior to the commencement of any Work on the Site.

The Safe Work Plan should be prepared and submitted in the format shown in the City’s template which is available on the Information Connection page at The City of Winnipeg, Corporate Finance, Purchasing Division website at http://www.winnipeg.ca/matmgt/Safety/default.stm

Schedule of Work

Commencement

The Contractor shall not commence any Work until they are in receipt of a Purchase Order from the Award Authority authorizing the commencement of the Work.

VERSION 1 - Use this version if the Contractor is required to commence the Work on the Site a specified number of days following award of the Contract. Revise the number of days to suit the contract, e.g., allow fourteen (14) Business Days.

The Contractor shall commence the Work on the Site within seven (7) Working Days of receipt of the Purchase Order.

VERSION 2 - Use this version where the Contractor is not allowed to commence the Work on the Site until a fixed date due to impediments such as weather conditions, inability to access the Site, etc.

The Contractor shall not commence the Work on the Site before ^month day, year.

Substantial Performance

VERSION 1 - Use this version to specify the number of Working Days for Substantial Performance.  Insert the number of Working Days allowed.

The Contractor shall achieve Substantial Performance within ^number (^n) consecutive Working Days of the commencement of the Work as specified in D4.

When the Contractor considers the Work to be substantially performed, the Contractor shall arrange, attend and assist in the inspection of the Work with the Contract Administrator for purposes of verifying Substantial Performance.  Any defects or deficiencies in the Work noted during that inspection shall be remedied by the Contractor at the earliest possible instance and the Contract Administrator notified so that the Work can be reinspected.

The date on which the Work has been certified by the Contract Administrator as being substantially performed to the requirements of the Contract through the issue of a certificate of Substantial Performance is the date on which Substantial Performance has been achieved.

VERSION 2 - Use this version to specify a fixed date for Substantial Performance.  Insert the month, day and year.

    - The Contractor shall achieve Substantial Performance by ^month day, year.

When the Contractor considers the Work to be substantially performed, the Contractor shall arrange, attend and assist in the inspection of the Work with the Contract Administrator for purposes of verifying Substantial Performance.  Any defects or deficiencies in the Work noted during that inspection shall be remedied by the Contractor at the earliest possible instance and the Contract Administrator notified so that the Work can be reinspected.

The date on which the Work has been certified by the Contract Administrator as being substantially performed to the requirements of the Contract through the issue of a certificate of Substantial Performance is the date on which Substantial Performance has been achieved.

Total Performance

VERSION 1 - Use this version to specify the number of Working Days for Total Performance.  Insert the number of Working Days allowed.  The number of Working Days must be greater than the number of Working Days specified in D5.1 for Substantial Performance.

The Contractor shall achieve Total Performance within ^number (^n) consecutive Working Days of the commencement of the Work as specified in D4.

When the Contractor or the Contract Administrator considers the Work to be totally performed, the Contractor shall arrange, attend and assist in the inspection of the Work with the Contract Administrator for purposes of verifying Total Performance.  Any defects or deficiencies in the Work noted during that inspection shall be remedied by the Contractor at the earliest possible instance and the Contract Administrator notified so that the Work can be reinspected.

The date on which the Work has been certified by the Contract Administrator as being totally performed to the requirements of the Contract through the issue of a certificate of Total Performance is the date on which Total Performance has been achieved.

VERSION 2 - Use this version to specify a fixed date for Total Performance.  Insert the month, day and year.  The date must be later than the date specified in D5.1 for Substantial Performance.

    - The Contractor shall achieve Total Performance by ^month day, year.

When the Contractor or the Contract Administrator considers the Work to be totally performed, the Contractor shall arrange, attend and assist in the inspection of the Work with the Contract Administrator for purposes of verifying Total Performance.  Any defects or deficiencies in the Work noted during that inspection shall be remedied by the Contractor at the earliest possible instance and the Contract Administrator notified so that the Work can be reinspected.

The date on which the Work has been certified by the Contract Administrator as being totally performed to the requirements of the Contract through the issue of a certificate of Total Performance is the date on which Total Performance has been achieved.

Liquidated Damages

VERSION 1 - Use this version if liquidated damages are to be assessed if the Contractor does not achieve Substantial Performance within the number of Working Days or by the fixed date specified in D5.  Insert the amount of Liquidated Damages in terms of dollars per Working Day (if D5 is based on Working Days) or Calendar Day (if D5 is based on a fixed date).  Ensure that a breakdown of the costs is prepared and available to substantiate the specified amount.  Liquidated damages may not be deleted unless approved in writing by the Manager of Purchasing.

If the Contractor fails to achieve Substantial Performance in accordance with the Contract by the day fixed herein for Substantial Performance, the Contractor shall pay the City ^amount dollars ($^n) per Working Day [Calendar Day] for each and every Working Day [Calendar Day] following the day fixed herein for Substantial Performance during which such failure continues.

The amount specified for liquidated damages in D7.1 is based on a genuine pre-estimate of the City's damages in the event that the Contractor does not achieve Substantial Performance by the day fixed herein for same.

The City may reduce any payment to the Contractor by the amount of any liquidated damages assessed.

VERSION 2 - Use this version if liquidated damages are to be assessed if the Contractor does not achieve Total Performance within the number of Working Days or by the fixed date specified in D6.  Insert the amount of Liquidated Damages in terms of dollars per Working Day (if D6 is based on Working Days) or Calendar Day (if D6 is based on a fixed date).  Ensure that a breakdown of the costs is prepared and available to substantiate the specified amount.  Liquidated damages may not be deleted unless approved in writing by the Manager of Purchasing.

    - If the Contractor fails to achieve Total Performance in accordance with the Contract by the day fixed herein for Total Performance, the Contractor shall pay the City ^amount dollars ($^n) per Working Day [Calendar Day] for each and every Working Day [Calendar Day] following the day fixed herein for Total Performance during which such failure continues.

The amount specified for liquidated damages in D7.1 is based on a genuine pre-estimate of the City's losses in the event that the Contractor does not achieve Total Performance by the day fixed herein for same.

The City may reduce any payment to the Contractor by the amount of any liquidated damages assessed.

Warranty

Warranty

VERSION 1 – Use this version to accept the standard warranty clause listed in the General Conditions.

Warranty is as stated in C13.

VERSION 2 - Use this version only if the warranty period will commence upon the date of Total Performance but the warranty period is not one year.  Insert the appropriate time period, e.g., two (2) years for bridge projects.

    - Notwithstanding C13.2, the warranty period shall begin on the date of Total Performance and shall expire two (2) years thereafter unless extended pursuant to C13.2.1 or C13.2.2, in which case it shall expire when provided for thereunder.

SPEC NOTE: Use D8.2 only if the warranty period will be permitted to commence prior to Total Performance where certain conditions are met.

Notwithstanding C13.2 or D8.1, the Contract Administrator may permit the warranty period for a portion or portions of the Work to begin prior to the date of Total Performance if:

a portion of the Work cannot be completed because of unseasonable weather or other conditions reasonably beyond the control of the Contractor but that portion does not prevent the balance of the Work from being put to its intended use.

- SPEC NOTE: List the contract-specific conditions under which the Department will permit the warranty period to commence prior to Total Performance.

In such case, the date specified by the Contract Administrator for the warranty period to begin shall be substituted for the date specified in C13.2 for the warranty period to begin.

^SPEC NOTE: Specify any special warranties which will apply to specific items of Work (e.g., special manufacturer’s warranties on Material.

VERSION 3 - Use this version only if the warranty period will commence upon the date of Substantial Performance.  Increase the warranty period if necessary.

    - Notwithstanding C13.2, the warranty period shall begin on the date of Substantial Performance and shall expire one (1) year thereafter unless extended pursuant to C13.2.1 or C13.2.2, in which case it shall expire when provided for thereunder.

SPEC NOTE: Use D8.2 only if the warranty period will be permitted to commence prior to Substantial Performance where certain conditions are met.

Notwithstanding C13.2 or D8.1, the Contract Administrator may permit the warranty period for a portion or portions of the Work to begin prior to the date of Substantial Performance if:

a portion of the Work cannot be completed because of unseasonable weather or other conditions reasonably beyond the control of the Contractor but that portion does not prevent the balance of the Work from being put to its intended use.

- SPEC NOTE: List the contract-specific conditions under which the Department will permit the warranty period to commence prior to Total Performance.

In such case, the date specified by the Contract Administrator for the warranty period to begin shall be substituted for the date specified in C13.2 for the warranty period to begin.

^SPEC NOTE: Specify any special warranties which will apply to specific items of Work (e.g., special manufacturer’s warranties on Material.

VERSION 4 - Use this version only if there is no change to the basic warranty but the warranty period will be permitted to commence prior to Total Performance where certain conditions are met.

    - Notwithstanding C13.2, the Contract Administrator may permit the warranty period for a portion or portions of the Work to begin prior to the date of Total Performance if:

a portion of the Work cannot be completed because of unseasonable weather or other conditions reasonably beyond the control of the Contractor but that portion does not prevent the balance of the Work from being put to its intended use.

- SPEC NOTE: List the contract-specific conditions under which the Department will permit the warranty period to commence prior to Total Performance.

In such case, the date specified by the Contract Administrator for the warranty period to begin shall be substituted for the date specified in C13.2 for the warranty period to begin.

^SPEC NOTE: Specify any special warranties which will apply to specific items of Work (e.g., special manufacturer’s warranties on Material.

VERSION 5 - Use this version only if there is no change to the basic warranty but longer warranties for some items are specified in the Specifications.

    - Notwithstanding C13.2, the warranty period shall begin on the date of Total Performance and shall expire one (1) year thereafter, except where longer warranty periods are specified in the respective Specification sections, unless extended pursuant to C13.2.1 or C13.2.2, in which case it shall expire when provided for thereunder.

Notwithstanding C13.2, the Contract Administrator may permit the warranty period for a portion or portions of the Work to begin prior to the date of Total Performance if a portion of the Work cannot be completed because of unseasonable weather or other conditions reasonably beyond the control of the Contractor but that portion does not prevent the balance of the Work from being put to its intended use.

In such case, the date specified by the Contract Administrator for the warranty period to begin shall be substituted for the date specified in C13.2 for the warranty period to begin.

Indemnity

Indemnity

Indemnity shall be as stated in C17.

Specifications

General

Applicable Specifications And Drawings

SPEC NOTE: Use E1.1 only if some or all of the Standard Construction Specifications apply.

The City of Winnipeg Standard Construction Specifications in its entirety, whether or not specifically listed on Form B: Prices, shall apply to the Work.

The City of Winnipeg Standard Construction Specifications is available on the Information Connection page at The City of Winnipeg, Corporate Finance, Purchasing Division website at http://www.winnipeg.ca/matmgt/Spec/Default.stm .

The version in effect three (3) Business Days before the Submission Deadline shall apply.

Further to C2.4(d), Specifications included in the Quote shall govern over The City of Winnipeg Standard Construction Specifications.

VERSION 2 - Use this version only if there are attached specifications.

    - The attached specifications are applicable to the work.

The following are applicable to the Work:

SPEC NOTE: List all specifications, provided as separate documents, which apply.  Do not list the Standard Construction Specifications (already listed above).  Do not list specifications included within this document.

| Specification No. | Specification Title |
| --- | --- |
|  | Table of Contents All pages, including Table of Contents or Index (if provided) must be listed. A Table of Contents or Index does not require a Specification No. |

SPEC NOTE: List all drawings which apply.

| Drawing No. | Drawing Name/Title |
| --- | --- |
|  | Cover Sheet All drawings, including cover sheets must be listed. Cover sheets do not have to be numbered. |

^

Security Clearance

Security Clearance

SPEC NOTE: Use 1 only if necessary, e.g., work in security area, work requires interaction with public.

DO NOT USE P-608 form for version 1.  Form P-608 to be used only for version 2 and for work within Winnipeg Police Service facilities.

VERSION 1 - Use this version for locations other than Winnipeg Police Stations or Service Centres.  Adjust bid validity dates in Form A to allow sufficient time for clearances.  Walk-ins to the Winnipeg Police Service currently requires 6 -8 weeks for processing and then mails the certificate  For 2017 online Police Information Check is available and may take approx. one week.

Version 1.1 – Use this version of F1.1 if all individuals performing any work under the contract must obtain a security clearance.

Each individual proposed to perform Work under the Contract shall be required to obtain a Police Information Check from the police service having jurisdiction at their place of residence.  This can be obtained from one of the following;

police service having jurisdiction at their place of residence; or

Sterling BackCheck – for existing account holders, log into your account to send individual invitations to employees requiring security clearance.  For those that do not have an account, click on the following link to open an account:  https://forms.sterlingbackcheck.com/partners/platform2-en.php?&partner=winnipegcity ; or

Commissionaires (Manitoba Division), forms to be completed can be found on the website at: https://www.commissionaires.ca/en/manitoba/home ; or

Fastcheck Criminal Record & Fingerprint Specialists, forms to be completed can be found on the website at: https://myfastcheck.com

SPEC NOTE: Use F1.2  and F1.2.1 only if the work reasonably requires contact with vulnerable persons (under 18 years of age and/or due to age, disability or other circumstances, dependent on others or at a greater risk of harm than the general population from a person in a position of authority or trust).

The Vulnerable Sector screening can ONLY be obtained from the police service having jurisdiction at their place of residence.  Sterling BackCheck, Core of Commissionaires and FASTCHECK do not perform Vulnerable Sector searches.

The following is a link to information for obtaining the Police Information Check including the Vulnerable Sector screening from the City of Winnipeg Police Service.  http://winnipeg.ca/police/pr/PIC.stm

The Police Information Check shall include a Vulnerable Sector Screening.  This can be obtained by following the link below http://winnipeg.ca/police/pr/PIC.stm    .

Individuals will need to state in the form, that they may be working in City of Winnipeg pools, libraries and community centres;

The original Police Information Check (Form P–612) will be provided by the Winnipeg Police Service to the individual applicant.  The original has a validation sticker from the Winnipeg Police Service in the top right hand corner.  The applicant shall:

Provide the original Police Information Check (Form P–612) to the Contract Administrator.

SPEC NOTE:   The Contract Administrator must take a photocopy of the original Police Information Check and sign it as a true copy and then return the original to the individual.

Prior to the award of Contact, and during the term of the Contract if additional or replacement individuals are proposed to perform Work, the Bidder/Contractor shall supply the Contract Administrator with a Police Information Check obtained not earlier than one (1) year prior to the Submission Deadline, or a certified true copy thereof, for each individual proposed to perform the Work.

Any individual for whom a Police Information Check is not provided, or for whom a Police Information Check indicates any convictions or pending charges related to property offences or crimes against another person will not be permitted to perform any Work.

Any Police Information Check obtained thereby will be deemed valid for the duration of the Contract subject to a repeated records search as hereinafter specified.

Notwithstanding the foregoing, at any time during the term of the Contract, the City may, at their sole discretion and acting reasonably, require an updated Police Information Check.  Any individual who fails to provide a satisfactory Police Information Check as a result of a repeated Police Information Check will not be permitted to continue to perform any Work.

Version 1.2 – Use this version of F1.1 if only individuals performing work in certain locations or under certain conditions, or performing certain tasks, must obtain a security clearance.

    - Each individual proposed to perform the following portions of the Work:

SPEC NOTE: Add or delete locations, conditions, tasks and/or exceptions thereto, e.g., consider deleting F1.1(b)(ii) for a contract involving work in a playground in use.

      - any Work on private property;

any Work within City facilities other than:

an underground structure such as a manhole;

in areas and at times normally open to the public;

^;

communicating with residents and homeowners in person or by telephone;

^;

^;

Each Individual shall be required to obtain a Police Information Check from the police service having jurisdiction at their place of residence. Or

Sterling BackCheck – for existing account holders, log into your account to send individual invitations to employees requiring security clearance.  For those that do not have an account, click on the following link to open an account:  https://forms.sterlingbackcheck.com/partners/platform2-en.php?&partner=winnipegcity; or

Commissionaires (Manitoba Division), forms to be completed can be found on the website at: https://www.commissionaires.ca/en/manitoba/home; or

FASTCHECK Criminal Record & Fingerprint Specialists, forms to be completed can be found on the website at: https://myfastcheck.com

SPEC NOTE: Use 1.2 and 1.2.1 only if the work reasonably requires contact with vulnerable persons (under 18 years of age and/or due to age, disability or other circumstances, dependent on others or at a greater risk of harm than the general population from a person in a position of authority or trust).

The Vulnerable Sector screening can ONLY be obtained from the police service having jurisdiction at their place of residence.  Sterling BackCheck, Core of Commissionaires and FASTCHECK do not perform Vulnerable Sector searches.

The following is a link to information for obtaining the Police Information Check from the City of Winnipeg Police Service.  http://winnipeg.ca/police/pr/PIC.stm

The Police Information Check shall include a Vulnerable Sector Screening.  This can be obtained by following the link below  http://winnipeg.ca/police/pr/PIC.stm

Individuals will need to state in the form, that they may be working in City of Winnipeg pools, libraries and community centres;

The original Police Information Check (Form P–612) will be provided by the Winnipeg Police Service to the individual applicant.  The original has a validation sticker from the Winnipeg Police Service in the top right hand corner.  The applicant shall:

Provide the original Police Information Check (Form P–612) to the Contract Administrator.

SPEC NOTE:   The Contract Administrator must take a photocopy of the original Police Information Check and sign it as a true copy and then return the original to the individual.

Prior to the award of Contact, and during the term of the Contract if additional or replacement individuals are proposed to perform Work, the Bidder/Contractor shall supply the Contract Administrator with a Police Information Check obtained not earlier than one (1) year prior to the Submission Deadline, or a certified true copy thereof, for each individual proposed to perform such Work.

Any individual for whom a Police Information Check is not provided, or for whom a Police Information Check indicates any convictions or pending charges related to property offences or crimes against another person will not be permitted to perform any Work specified in F1.1.

Any Police Information Check obtained thereby will be deemed valid for the duration of the Contract subject to a repeated records search as hereinafter specified.

Notwithstanding the foregoing, at any time during the term of the Contract, the City may, at their sole discretion and acting reasonably, require an updated Police Information Check.  Any individual who fails to provide a satisfactory Police Information Check as a result of a repeated Police Information Check will not be permitted to continue to perform any Work specified in F1.1.

SPEC NOTE: Use 1.8 to 1.12 only if the work reasonably requires contact with children.  Use F1.1 above.

Each individual proposed to perform the following portions of the Work:

SPEC NOTE: Identify locations or conditions of Work, and/or specific tasks.

      - ^;

^;

^;

shall be required to obtain a Child Abuse Registry check from the Manitoba Child Abuse Registry.

Prior to the award of Contact, and during the term of the Contract if additional or replacement individuals are proposed to perform Work, the Bidder/Contractor shall supply the Contract Administrator with a satisfactory Child Abuse Registry Self-Check – Information and Results obtained not earlier than one (1) year prior to the Submission Deadline, or a certified true copy thereof, for each individual proposed to perform such Work.

Any individual for whom a Child Abuse Registry result is not provided, or for whom a Child Abuse Registry result indicates the subject is listed on the Manitoba Child Abuse Registry, will not be permitted to perform any Work specified in F1.1.

Any Child Abuse Registry result obtained thereby will be deemed valid for the duration of the Contract subject to a repeated Child Abuse Registry check as hereinafter specified.

    - Notwithstanding the foregoing, at any time during the term of the Contract, the City may, at their sole discretion and acting reasonably, require an updated Child Abuse Registry check.  Any individual who fails to provide a satisfactory Child Abuse Registry result as a result of a repeated Child Abuse Registry check will not be permitted to continue to perform any Work specified in F1.1.

Version 1.3 – Use this version of F.1.1 if only individuals performing work in certain locations or under certain conditions, or performing certain tasks, must obtain a Police Information Check and a Safety Verification Check.

SPEC NOTE: For Water and Waste Department Use ONLY Any work within facilities associated with the water supply, treatment and distribution system including the Shoal Lake Intake Facility, Shoal Lake Aqueduct, Deacon Reservoir, Water Treatment Plant, Regional Pumping Stations, and Booster Pumping Stations requires an Additional Security Check = The Safety Verification Check.  This is to be obtained through BackCheck.  Add as an (i) Contact Ron Risley at 204-986-3758 if you have any questions regarding the Safety Verification.

SPEC NOTE:  Sterling Talent Solutions provide the BackCheck Service for the Police Information Check/ Criminal Record Check and/or the Global Sanctions & PEP Checks.

    - Each individual proposed to perform Work under this Contract within facilities associated with the water supply, treatment and distribution system including the Shoal Lake Intake Facility, Shoal Lake Aqueduct, Deacon Reservoir, Water Treatment Plant, Regional Pumping Stations, and Booster Pumping Stations shall be required to obtain a Global Sanctions & PEP Check and a Police Information Check as detailed below.

          - The Global Sanctions & PEP Check must be obtained through Sterling BackCheck.

            - A Sterling BackCheck account must be setup 72 hours prior to individual security clearances to allow sufficient time for activation of the contracting company’s account.  If the contracting company has an existing City of Winnipeg Sterling Backcheck vendor account, they may skip to (d) below.

            - An authorized individual of the contracting company must complete the Sterling Backcheck Setup Form. There is no cost to the organization to set up the account. Click on the link below, complete the form, and hit submit. **(This form is to be completed by the company, not by the employee requiring the security clearances).  https://forms.sterlingbackcheck.com/partners/platform2-en.php?&partner=winnipegcity

            - Within 48 hours of completing the Sterling Backcheck Setup Form, the authorized individual of the contracting company will receive a Username and Password for Sterling Backcheck. It will appear in their inbox as a “Welcome to Sterling Backcheck” email. Upon receipt, the authorized individual of the contracting company will be asked to login to the Sterling Backcheck website to set their security questions and password. Once completed, individual security clearance requests can be submitted.

            - In order to run a Global Sanctions & PEP Check and/or a Police Information Check, follow the steps below:

              - Click on the sub-tab labelled “Order eConsent”.

              - Fill out the required information about the employee proposed to perform Work under this Contract within City facilities (the person that requires the security clearances).

              - Select your location under the “Order Information” section and enter the organization’s phone number, if required.

              - Select the required individual service(s) in the dropdown menu under the “Select Services” section. If both the Global Sanctions & PEP Check and the Police Information Check are required, select the Sterling Backcheck Package One (with electronic identity verification). Once selected, both the Global Sanctions & PEP Check and the Police Information Check should have a grey check mark beside them.

              - Scroll down to the bottom and click the blue “Submit” button. The employee proposed to perform Work under this Contract within City facilities will be invited to complete their security clearance.

              - The employee will receive the invitation and must click on the link and complete their Global Sanctions & PEP Check and/or Police Information Check.

              - The results of the Global Sanctions & PEP Check and/or Police Information Check will go directly to the City of Winnipeg and to the authorized individual of the contracting company within 24 hours.

            - Any questions related to the Sterling BackCheck process can be directed to Linda Ferens at 204-999-0912 or by email at: linda.ferens@sterlingcheck.com OR managedsupport@sterlingcheck.com

          - The Police Information Check must be obtained from one of the following:

            - Sterling BackCheck;

              - See F1.1.1(a) thru (e) for instructions on how to set up an account and submit individuals for security checks; or

            - A police service having jurisdiction at their place of residence;

              - The original Police Information Check (Form P–612) will be provided by the Winnipeg Police Service to the individual applicant.  The original has a validation sticker from the Winnipeg Police Service in the top right hand corner.

              - The applicant shall provide the original Police Information Check (Form P–612) to the Contract Administrator; or

            - Commissionaires (Manitoba Division);

              - Forms to be completed can be found on the website at: https://www.commissionaires.ca/en/manitoba/home

              - The applicant shall provide the original Police Information Check to the Contract Administrator; or

            - FASTCHECK Criminal Record & Fingerprint Specialists;

              - Forms to be completed can be found on the website at: https://myfastcheck.com

              - The applicant shall provide the original Police Information Check to the Contract Administrator.

SPEC NOTE:   The Contract Administrator must take a photocopy of the original Police Information Check and sign it as a true copy and then return the original to the individual.

Any individual for whom a Global Sanctions & PEP Check and/or a Police Information Check is not provided will not be permitted to perform any Work.

Individuals for whom a Global Sanctions & PEP Check indicates “CLEAR” and a Police Information Check demonstrates no previous convictions or pending charges will be permitted to perform Work as specified in F1.1.

Individuals for whom a Global Sanctions & PEP Check does not indicate “CLEAR” and/or a Police Information Check demonstrates previous convictions or pending charges may not be permitted to perform any Work as specified in F1.1.

Previous convictions or pending charges may be investigated and a determination will be made by the City as to whether the individual will be permitted to perform any Work.

Convictions or pending charges that may preclude an individual from performing any Work include but are not limited to:

convictions or pending charges related to property offences; and/or

convictions or pending charges related to crimes against another person.

Where additional investigation related to a Global Sanctions & PEP Check or a Police Information Check is required by the City, no extension to critical stages, Substantial Performance, or Total Performance, as applicable, will be provided.

Additional investigation by the City may take upwards of six weeks.

Prior to the award of Contract, and during the term of the Contract, if additional or replacement individuals are proposed to perform Work within City facilities, the Bidder/Contractor shall supply the Contract Administrator with a Global Sanctions & PEP Check and a Police Information Check satisfactory to the City obtained not earlier than one (1) year prior to the Submission Deadline, or a certified true copy thereof, for each individual proposed to perform the Work.

Any Global Sanctions & PEP Check and Police Information Check determined to be satisfactory to the City will be deemed valid for the duration of the Contract subject to a repeated records search as hereinafter specified.

Notwithstanding the foregoing, at any time during the term of the Contract, the City may, at their sole discretion and acting reasonably, require an updated Global Sanctions & PEP Check and/or a Police Information Check.  Any individual F1.1 who fails to provide a Global Sanctions & PEP Check and/or a Police Information Check satisfactory to the City as a result of a repeated records search will not be permitted to continue to perform any Work as specified in F1.1.

VERSION 2 - Use this version for ANY Work to be performed at Winnipeg Police Service Buildings or Stations. If you have any questions or concerns regarding Police security clauses, contact the Manager of Services, Abdul Aziz at AAziz@winnipeg.ca.

VERSION 2.1 - Use Level One security for Site Investigations only at any Winnipeg Police Service Building or Stations (to be used in combination with version 2.2. If a site investigation is not required, delete version 2.1.

Security Clearance for Site Investigations at Winnipeg Police Service Buildings or Stations

    - The City will conduct a Level One Security Clearance Check for:

      - owner(s), members of the Board of Directors and persons with controlling interest in the company; and

      - any individual proposed to perform Work under the Contract for the Winnipeg Police Service.

    - Each individual listed in F1.1 shall submit the required information and form to the Winnipeg Police Service Division 30 Security Section Supervisor at Main Floor, 245 Smith Street;

      - A completed Form P-608: Security Clearance Check authorization form available at https://www.winnipeg.ca/matmgt/templates/information.stm#securitycheck.  Form P-608 must be signed and dated. (only page 1 of P-608 required for Level One)

    - Any company for whom a satisfactory Level One Security Clearance is not obtained for any individual proposed to do the Work, all owner(s), member(s) of the Board of Directors, and persons with controlling interest in the company will not be allowed to attend the Site Investigation and will not be qualified for award of Contract.

    - Any satisfactory Security Clearance obtained thereby will be deemed valid for one (1) year from the date of clearance.

      - Each individual attending the Site Investigation for Winnipeg Police Service Buildings or Stations shall provide photo identification upon entry, in order that their Level One security clearance can be verified.

    - If a person fails a Winnipeg Police Service security clearance check at any level, they will not be able to apply for another clearance for 2 years.

VERSION 2.2 Use Level Two security for ANY Work being performed for Winnipeg Police Service Buildings or Stations. (if a site investigation is not required delete version 2.1 above

Security Clearance for Work at Winnipeg Police Service Buildings or Stations

    - The City will conduct a Level Two Security Clearance Check for:

      - owner(s), members of the Board of Directors and persons with controlling interest in the company; and

      - any individual proposed to perform Work under the Contract for the Winnipeg Police Service.

    - The Bidder/Contractor shall provide the Contract Administrator with:

      - a list of individuals identified in F1.1;

        - in the case of additional or replacement individuals during the term of the Contract, at least thirty (30) Calendar Days before they assume their controlling role within the company or are proposed to commence Work for the Winnipeg Police Service.

      - A completed Form P-608: Security Clearance Check authorization form available at https://www.winnipeg.ca/matmgt/templates/information.stm#securitycheck .  Form P-608 must be signed and dated.

        - Signature of Witness shall be signed by the contact person stated on Paragraph 3 of Form A: Bid/Proposal.

    - Each individual shall submit the required information and form to the Winnipeg Police Service Division 30 Security Section Supervisor at Main Floor, 245 Smith Street:

      - in the case of an additional or replacement individual during the term of the Contract, at least thirty (30) Calendar Days before they assume their controlling role within the company or are proposed to commence Work for the Winnipeg Police Service.

    - Any company for whom a satisfactory Level Two Security Clearance is not obtained for all owner(s), member(s) of the Board of Directors; and persons with controlling interests in the company will not be qualified for award of Contract.

    - Any individual proposed to do the Work for whom a satisfactory Level Two Security Clearance is not obtained will not be permitted to perform any Work for Winnipeg Police Service.

    - Any satisfactory Security Clearance obtained thereby will be deemed valid for one (1) year from the date of clearance, subject to a repeated Security Clearance Check as hereinafter specified.

      - Each individual doing Work in a Winnipeg Police Service Facility shall provide photo identification upon entry, in order that their Level Two security clearance can be verified.

    - Notwithstanding the foregoing, at any time during the term of the Contract, the City may, at their sole discretion and acting reasonably, require a further Security Clearance Check.

          - The Contract will be terminated with any Contractor should any owner(s), member(s) of the Board of Directors; or persons with controlling interest in the company fail to obtain a satisfactory Security Clearance Check as a result of a repeated Security Clearance Check.

          - Any individual who fails to obtain a satisfactory Security Clearance Check as a result of a repeated Security Clearance Check will not be permitted to continue to perform Work under the Contract for the Winnipeg Police Service.

    - If a person fails a Winnipeg Police Service security clearance check at any level, they will not be able to apply for another clearance for 2 years.